# 📘 Visitor & Package Tracking System – Project Documentation

## 1. 🎯 Project Overview

A system to track visitors/packages in real-time across multiple offices/departments.
- Receptionist logs visit.
- Office staff “receive” visits and either complete them or redirect them to another destination.
- Receptionist dashboard shows live status (pending, completed, redirected).
- Offices can see what’s assigned to them.

## 2. 🏗️ System Architecture

- Frontend: React + TailwindCSS

- Backend: Express.js (Node.js)

- Database: Better-SQLite3 (start simple)

- Real-time: Socket.io (or Server-Sent Events)

- Auth: JWT-based authentication

- Deployment:

  - Backend → Render/Heroku/Vercel Functions

  - Frontend → Vercel/Netlify

  - DB → Free MySQL on Railway/Supabase

## 3. 📡 API Endpoints

### Visits

- POST /visits → Create a new visit (Receptionist only)

  - Body: { name, purpose, initialDestination }

- GET /visits → List all visits (with optional filters: ?name=Ronny&status=pending)

- GET /visits/:id → Get single visit details (with history)

- PATCH /visits/:id/receive → Mark as received at current office

  - Body (final): { receivedBy }

  - Body (redirect): { receivedBy, nextDestination }

### Destinations

- GET /destinations → List all available offices/departments

### Auth (if added later)

- POST /auth/register → Create new user (admin only)

- POST /auth/login → Login, returns JWT

- GET /auth/me → Profile info

### Real-time (optional)

- /ws → WebSocket connection

  - Event: visit_updated

  - Data: { visitId, status, currentDestination }

## 4. 🗂️ Database Schema

### visits

| Column | Type | Notes |
| --- | --- | --- |
| id (PK) | INT | Auto-increment |
| name | VARCHAR | Visitor/package name |
| purpose | TEXT | Purpose of visit |
| status | ENUM | pending, completed |
| current_destination_id | INT (FK) | Linked to destinations.id |
| created_at | DATETIME | Default NOW |
| updated_at | DATETIME | Auto-update |

### destinations

| Column | Type | Notes |
| --- | --- | --- |
| id (PK) | INT | Auto-increment |
| name | VARCHAR | Example: “Office A” |

### visit_history

| Column | Type | Notes |
| --- | --- | --- |
| id (PK) | INT | Auto-increment |
| visit_id (FK) | INT | Linked to visits.id |
| from_destination_id | INT (FK) | NULL = Reception |
| to_destination_id | INT (FK) | Where it was sent |
| received_by | VARCHAR | Staff name |
| timestamp | DATETIME | Default NOW |

### users (optional, for auth)

| Column | Type | Notes |
| --- | --- | --- |
| id (PK) | INT | Auto-increment |
| name | VARCHAR | Staff name |
| role | ENUM | receptionist, staff, admin |
| destination_id (FK) | INT | If staff belongs to office |
| password_hash | VARCHAR | bcrypt hashed |

## 5. 🛡️ Middleware & Security

- Body parsing: express.json(), express.urlencoded()

- Validation: express-validator (check inputs)

- Auth: JWT with Authorization: Bearer <token>

- CORS: Limit frontend domain access

- Helmet: Secure headers

- Rate limiting: Prevent brute-force & spam

- Error handling: Custom error middleware → consistent JSON errors

## 6. 🎨 Frontend Structure (React + Tailwind)

### Pages/Views

- ReceptionistDashboard

  - VisitForm (add new visitor)

  - VisitTable (shows all visits with statuses)

  - SearchBar (filter by name/purpose)

- OfficeDashboard

  - VisitList (assigned visits)

  - ReceiveModal (receive + redirect option)

  - Status tags (pending, completed, redirected)

- LoginPage (if auth is included)

### Components

- VisitRow → single visit row with actions

- StatusBadge → color-coded badge

- DestinationDropdown → select next destination

## 7. ⚡ Development Plan

### Phase 1 (Backend MVP – 3 days)

- Setup Express project

- Implement visits + destinations endpoints

- Test with Postman

- Add visit history logging

### Phase 2 (Auth & Middleware – 3 days)

- Add JWT auth

- Role-based permissions

- Input validation & error handling

- Security middleware

### Phase 3 (Frontend MVP – 5 days)

- Receptionist dashboard (form + table)

- Office dashboard (assigned visits + receive/redirect modal)

- Dummy data first → connect to API

### Phase 4 (Real-time + Polish – 3–5 days)

- Socket.io updates

- UI polish with Tailwind

- Deploy backend + frontend

- Write README + API docs

## 8. ✅ Success Criteria

- Receptionist can log visits.

- Office staff can receive/redirect.

- Receptionist dashboard updates instantly.

- Data persists in DB with full history.

- Role-based access working.

- Secured endpoints (no random person can spam).

- Backend MVP - Set up Express server with basic CRUD operations

- Database Setup - Create SQLite database with schema

- Frontend MVP - Create React app with basic forms and tables

- Authentication - Implement JWT-based auth system

- Real-time Features - Add Socket.io for live updates

Which component would you like to start building first? I can provide detailed code for any specific part you're interested in!